Gene Ontology Consortium:  Progress towards Objectives:  July 30, 2007

Aim 1: We will maintain comprehensive, logically rigorous and biologically accurate ontologies. We will work closely with biological experts to ensure that the ontologies accurately reflect biological reality. We will incorporate new relationship types into the ontologies as needed and we will recast compound terms as explicit cross-products with orthogonal ontologies. We will keep the ontologies logically rigorous so that when used to query for terms associated with gene products it will neither omit relevant annotations nor return incorrect annotations.

- Comprehensive biological domain coverage.

  - Request tracking, using the SourceForge system

    - Source Forge Items submitted -

    - Source Forge Items resolved -

  - Special Interest Groups (SIGs)

  - Content Meetings (2 per year)

    - Immunology Sequence Ontology Meeting –

At the SO HLA meeting in June, it was decided that Lindsay Cowell and Alex would overhaul the representation of immunoglobulin and TCR gene segments in the SO and present a proposal.  We have not done this yet, although it's on the schedule.  Also, it was decided that Steve Marsh and Richard Scheuermann would prepare a separate ontology of MHC Class I and Class II structural features. 

Additionally, we worked on adding a limited number of terms to the SO such as allele, that are needed to describe MHC gene variants, as well as modifying the term names or definitions of certain existing terms, such as "gene" to suit our needs better.  These changes are described in the meeting notes available at http://www.sequenceontology.org/immuno_workshop.shtml and have been discussed to some extent in the SO mailing list I believe.

    - Cardiovascular/Blood Pressure Regulation Ontology Meeting –

A 1.5 day meeting was held at the Medical College of Wisconsin to expand and refine the representation of blood pressure regulation in the Biological Process ontology. The meeting was attended by: Diane Munzenmaier, Kieth Depetrillo, Mingyu Liang, Simon Twigger, Mary Shimoyama, Jennifer Smith, Stan Laulederkind, Victoria Petri, Ruth Lovering and David Hill. The meeting was also attended virtually by Judith Blake and Jennifer Deegan.

The on-site personnel used Webex and Skype to communicate with the offsite attendees. Jennifer Deegan edited the ontologies live as discussion progressed. The meeting covered a review of previous changes to the ?regulation of blood pressure? portion of the ontology that had been made over the last few months based on face-to-face and virtual meetings. Since blood pressure regulation is a complex biological process, the GOC members stepped through the graph and elicited comments from the physiology experts about term relationships and definitions. Many of the current terms in the ontology were renamed to a string that was more "useful" for a physiologist. Definitions were also refined to more accurately reflect what the terms were meant to represent. The meeting itself focused mostly on the renal control of blood pressure, which was previously only minimally represented in GO. By the end of the meeting approximately 100 new terms had been added to the ontology. The project is not complete and GOC curators are continuing to work from recommendations that were made by physiologists. Some major outstanding issues are the standardization of all term names and the addition of synonyms as well as the further expansion of some parts of the graph. The current graph can be found in the CVS scratch directory. As the graph is changed, CVS will be updated and graphical representations of the ontology will be posted on the MGI ftp site. We will continue to hold virtual meetings until the new version of blood pressure is committed to the Biological Process ontology.

    - Muscle Development Ontology Meeting

- Logical Development of the GO

  - Improving Biological Relations

    - Providing comprehensive is_a relationships for all GO terms.

      - “Is_a complete” Complete for all 3 domains

    - Improving ‘regulates’ relationship in the GO.

      - Added ‘regulates’ relationship  to GO, updated ontology

    - Generating relationships between current GO ontologies and other ontologies

      - ??Completed development of cross-product representation between GO and CellType Ontologies

    - Improving relationships within single GO ontologies.

    - Building relationships between current GO ontologies.

      - Support representation of biological pathways

      - Instantiate relations between MF, BP, and CC

      - Develop tools to maintain GO to pathway correspondence

    - Sequence Ontology

      - Maintain Ontology

      - Add new relationships between terms

- Tools and Technical Support

  - Maintenance and management of the GO

    - Source Forge

  - Develop and support OBO_Edit for maintaining ontologies

    - OBO_Edit releases

    - Addition of graphical feature

  - Interoperability

    - Provide GO in RDF and OWL formats

Aim 2: We will comprehensively annotate reference genomes in as complete detail as possible. Genomes that are fully and reliably annotated empower scientific research and are essential for use in automatic inference. We will annotate reference organisms selected according to the following criteria: a large body of scientific literature exists; a reasonably sized community of researchers study that organism; the organism’s relative importance as an experimental model in the study of human disease; and high impact on discovery in the scientific community.

- Produce a comprehensive set of functional annotations for Reference Genomes

  - We have defined a set of reference genomes for comprehensive GO functional annotation

    - Added Chicken and Rat and S. pombe groups who agreed to abid by reference genome practice and standards

  - We will define and measure comprehensive functional annotation

    - Comprehensiveness of  Annotation

      - Provide table of three metrics for each of the reference genomes

        - Percentage of genes with any GO annotation (other than to root) (by domain?)

        - Percentage of genes with GO annotation with an ISS or experimental evidence code (by domain?)

        - Percentage of genes with GO annotations with an experimental evidence code (by domain?)

    - Depth of Annotation

      - Provide metrics based on completeness of literature annotation

      - Provide metrics  based on granularity  of annotation as a measure of depth of GO annotation

  - Methods

  - Sequence Annotation Management

    - We will provide numbers of each kind of alternate splicing for each of the core organisms

  - Orthology annotation tool

Aim 3: We will support annotation across all organisms. Emerging genomes, or any collection of gene products (e.g. EST libraries or proteomic data), are best understood in a comparative context; and inferring function from highly reliable sets of annotation on related organisms, such as those provided by Aim 2, is the only practicable method to annotate the less well-known genomes. We will provide a standardized, structured methodology for functional annotation of emerging genomes. We will support and encourage the submission of functional annotations to the central GOC repository from the broadest possible spectrum of organisms.

- Provide basic toolkit of training material

  - Generate corpus of reference annotations from the reference genomes

  - Provide forum for discussion of prediction of GO terms from reference set.  Provide best practices method for curation of GO terms from the literature

    - Outreach wiki page of standard method for initial GO annotation stream

  - Provide tools for comparing GO annotations of orthologous proteins from related taxa

    - Comparative graphs available for curators

    - Comparative graphs available at MGI

    - Will add comparative graphs to AmiGO, GOdb

  - Mapping of GO to other classifications

    - Maintain existing mappings

    - Include mapping to KEGG

    - include mapping to prokaryotic vocab (IMG and FIG)

  - Annotation training

    - GO annotation workshops

    - support for related annotation training efforts

    - Individual interactions with new groups

  - SOP for computational annotations

  - Encourage groups to submit new GO annotations to GOdb

Aim 4: We will provide our annotations and tools to the research community. Sharing the cumulative knowledge of the functional roles of each protein and non-coding RNA is the primary goal of the GOC. Therefore, we will support the use of the GO by all researchers in functional genomics, comparative biology, and other related fields. We will continue to provide all GO resources publicly and freely to the research community.

- Determine community needs and priorities

- Support the use of GO by all researchers

  - we will support high-throughput users

    - communicaton

    - access to ontologies

    - access to annotations

    - tools and resources

  - we will support bioinformatics community

    - access to ontologies

    - access to annotations

    - tools and resources

  - we will support close communication with other biological database resource groups

    - communication

    - access to ontologies

    - access to annotations

    - tools and resources

- We will regularly accesss our ability to deliver to research community

- Technical infrastructure and engineering management

  - GO database

    - improvements to GO db

  - AmiGO Browser: Access to GO db

    - improvements to AmiGO